RozNoor — Database Schema & Deployment Plan

Owner: Muhammad Yousif — Full solo build (Flutter + FastAPI + Claude API), managed through Claude Code

Purpose: single reference document covering the finalized database schema, database and hosting choice, and the AI/chatbot scope decisions — to keep every Claude Code session consistent.

# 1. Database Engine — PostgreSQL

PostgreSQL was chosen over SQLite and NoSQL/Firebase alternatives for the following reasons:

Why Postgres • JSONB support — ai_results.extracted_symptom_tags and deviation_deltas are naturally JSON; Postgres indexes and queries this properly, unlike SQLite's bolted-on JSON support. • Concurrent access — patient and doctor views will hit the DB simultaneously once both are live in the same Flutter app; SQLite handles concurrent writes poorly, Postgres does not. • Relational integrity — the schema has ~10 interlinked tables (entries → ai_results → risk_results → alerts); Postgres enforces foreign keys reliably under concurrent access. • The schema is fundamentally relational (patients → entries → results → alerts), which fits SQL far better than a document DB like MongoDB/Firestore — using NoSQL here would mean re-modeling relationships already designed cleanly in SQL.

## 1.1 Managed Postgres Hosting

Rather than self-hosting Postgres, use a managed free-tier provider so development can start immediately with a connection string:

| Option | Notes |
| --- | --- |
| Neon | Free serverless Postgres, fastest to spin up, scales to zero when idle — no cost risk during the hackathon. Recommended default. |
| Supabase | Free Postgres plus a web UI to visually browse/debug tables during development — good alternative if visual debugging is preferred. |
| Railway Postgres add-on | One-click Postgres inside the same Railway project as the backend — zero extra networking config since it's already connected to the FastAPI service. |

Decision: use Railway's built-in Postgres add-on if deploying backend + DB together on Railway from day one avoids any extra setup; otherwise Neon as a standalone Postgres connected via connection string.

# 2. Deployment — Railway (not a self-managed VPS)

Why Railway over a VPS (AWS/Oracle/DigitalOcean free credits) • Speed — Railway auto-detects the FastAPI app and deploys on git push, typically within minutes, with zero manual server configuration. • A VPS requires manually provisioning the box, installing Python/Postgres/nginx, configuring SSL, and managing a systemd service — a full day of setup time not available on a 1-week solo build. • Fits the Claude-Code-managed workflow directly — Claude Code writes code, a git push deploys it. Handing Claude Code server/firewall administration on a VPS is a riskier class of task with more room for costly mistakes. • Railway offers managed Postgres as a one-click add-on inside the same project, already networked to the backend service with no extra config. • Free credits on a VPS are better suited to long-running, cost-sensitive production projects — not to a judged hackathon week, where time saved on infrastructure should go directly into the AI layer, safety rules, and Flutter work instead.

Decision: deploy the FastAPI backend to Railway. Use Railway's Postgres add-on unless Neon/Supabase is already set up — both connect to Railway via a standard connection string.

# 3. AI Scope — Embeddings & Chatbot

## 3.1 Embeddings — not required

The current architecture uses Claude API directly for symptom extraction (transcript → structured data via prompting), not semantic search or retrieval — so a vector database is not needed for the MVP.

| Current Design Element | Why It Doesn't Need Embeddings |
| --- | --- |
| Symptom extraction | Direct LLM call on transcript text, not a similarity lookup against stored vectors. |
| Red-flag rules | Deterministic thresholds (e.g. weight change > X in Y days), not similarity-based matching. |
| Baseline comparison | Numeric comparison (sleep hours vs. learned band), not semantic. |

Where embeddings could matter later (not in MVP scope): semantic matching of free-text symptoms against a red-flag phrase knowledge base, doctor-side "find similar patients" search, or a RAG layer for clinical guideline lookup. None of these are required for the hackathon demo.

## 3.2 Chatbot — optional, deprioritized

Not part of the current design (voice check-in → extraction → rules → risk level → dashboard). Adding one risks scope creep on a 1-week solo timeline.

- If added at all, keep it thin: e.g. a doctor-facing "why is this patient Orange?" query that simply surfaces risk_results.reasoning — a wrapper around existing data, not new AI infrastructure.

- Avoid a general patient-facing symptom-checker chatbot — that shifts RozNoor from passive monitoring into interactive diagnosis, a different and riskier product scope.

Decision: finish the core loop (voice → AI → rules → dashboard) fully before considering a chatbot. Treat it strictly as a Day 6–7 stretch goal, only if time remains.

# 4. Finalized Database Schema

Twelve tables total. Each is listed with its purpose, columns, and key relationships.

## 4.1 Identity & Roles

users — shared login table for all roles

| Column | Type | Notes |
| --- | --- | --- |
| id | PK | Primary key. |
| name | text |  |
| role | enum | patient / attendant / doctor / admin. |
| phone_or_email | text | Login identifier. |
| password_hash | text |  |
| language_preference | enum | English / Roman Urdu. |
| created_at | timestamp |  |

patients — one row per patient, linked to a user

| Column | Type | Notes |
| --- | --- | --- |
| id | PK | Primary key. |
| user_id | FK → users | Nullable if patient doesn't log in directly (attendant-managed). |
| attendant_user_id | FK → users | Nullable. |
| age | integer |  |
| mr_number | text | Medical record number, e.g. "MR 40-2291". |
| diagnosis | text / lookup | e.g. heart failure, post-surgical — editable list, not a hardcoded enum. |
| assigned_doctor_id | FK → users | role = doctor. |
| emergency_contact_name | text |  |
| emergency_contact_phone | text |  |
| medication_info | text | Or a separate structured table if medication detail grows. |
| baseline_stage | enum | cold_start / learning / personalized. |
| day_count | integer | Days since first entry — drives baseline_stage. |
| created_at | timestamp |  |

## 4.2 Check-in & Entries

entries — every check-in, voice or quick

| Column | Type | Notes |
| --- | --- | --- |
| id | PK | Primary key. |
| patient_id | FK → patients |  |
| entry_type | enum | voice / quick. |
| timestamp | timestamp | Used for timeline ordering and doctor's "last entry" display. |
| raw_transcript | text | Nullable — voice entries only. |
| transcript_translation | text | Nullable — English gloss of the transcript. |
| sleep_value | numeric | Nullable — quick check-in only. |
| energy_value | numeric | Nullable — quick check-in only. |
| mood_value | numeric | Nullable — quick check-in only. |
| appetite_value | numeric | Nullable — quick check-in only. |
| mobility_value | numeric | Nullable — quick check-in only. |
| medicine_status | enum | taken / missed. |
| created_at | timestamp |  |

entry_symptoms — many-to-many: symptoms selected per entry

| Column | Type | Notes |
| --- | --- | --- |
| id | PK | Primary key. |
| entry_id | FK → entries |  |
| symptom_id | FK → symptom_checklist_options |  |

symptom_checklist_options — lookup table, varies by diagnosis

| Column | Type | Notes |
| --- | --- | --- |
| id | PK | Primary key. |
| diagnosis | text | e.g. heart failure, post-surgical. |
| symptom_name | text | e.g. "Breathlessness", "Ankle swelling", "Chest pain". |

Design decision: keyed by diagnosis rather than fixed columns, since post-surgical patients need a different checklist than heart-failure patients — new conditions can be added without a schema change.

## 4.3 AI & Risk Output

ai_results — one-to-one with an entry — AI layer's extraction output

| Column | Type | Notes |
| --- | --- | --- |
| id | PK | Primary key. |
| entry_id | FK → entries (unique) | One-to-one relationship. |
| extracted_symptom_tags | JSONB | e.g. "fatigue ↑", "onset: this morning". |
| deviation_deltas | JSONB | Per-metric label/value/severity, e.g. sleep, weight, energy, medicine adherence. |
| created_at | timestamp |  |

risk_results — one-to-one with an entry — merged AI + rule-based output

| Column | Type | Notes |
| --- | --- | --- |
| id | PK | Primary key. |
| entry_id | FK → entries (unique) | One-to-one relationship. |
| risk_level | enum | Green / Yellow / Orange / Red. |
| risk_title | text | e.g. "A meaningful change", "Please seek care now". |
| risk_message | text | Plain-language explanation shown to the patient. |
| reasoning | text | Clinical rationale behind the level. |
| source | enum | ai / rule / merged — supports fallback logic and debugging. |
| created_at | timestamp |  |

Design decision: risk_results is kept separate from ai_results so the rule-based safety engine can populate risk_results (source = 'rule') even when Claude API is unavailable, satisfying the required fallback behavior.

baseline_history — rolling personal baseline per patient per metric

| Column | Type | Notes |
| --- | --- | --- |
| id | PK | Primary key. |
| patient_id | FK → patients |  |
| metric | text | sleep / energy / weight / mobility / etc. |
| baseline_min | numeric | Learned lower bound for this metric. |
| baseline_max | numeric | Learned upper bound for this metric. |
| last_updated | timestamp |  |

Design decision: one row per patient per metric, not one row per patient — each metric (sleep, weight, energy) has its own learned band and updates independently, per the baseline-stage progression (cold start → learning → personalized).

## 4.4 Doctor-Facing

alerts — drives the doctor's Alerts Panel

| Column | Type | Notes |
| --- | --- | --- |
| id | PK | Primary key. |
| patient_id | FK → patients |  |
| entry_id | FK → entries | Nullable. |
| risk_level | enum | Green / Yellow / Orange / Red. |
| alert_text | text | e.g. "Weight +2.4 kg in 5 days with falling sleep and sustained low energy." |
| source_rule | text | e.g. "Baseline layer + weight red-flag rule". |
| reviewed | boolean | Marked true via the doctor notes/alert-review action. |
| created_at | timestamp |  |

doctor_notes — free-text clinical notes per patient

| Column | Type | Notes |
| --- | --- | --- |
| id | PK | Primary key. |
| patient_id | FK → patients |  |
| doctor_id | FK → users | role = doctor. |
| note_text | text |  |
| created_at | timestamp |  |

weekly_digests — optional — or compute live from entries + ai_results

| Column | Type | Notes |
| --- | --- | --- |
| id | PK | Primary key. |
| patient_id | FK → patients |  |
| period_start | date |  |
| period_end | date |  |
| summary_text | text | Plain-language weekly pattern summary. |
| created_at | timestamp |  |

# 5. Key Design Decisions — Summary

- Single users table for all roles (patient/attendant/doctor/admin) rather than separate login tables — simpler auth, matches the prototype's single role-switch model.

- risk_results kept separate from ai_results — enables the rule-based safety engine to function fully even when the AI layer is down, via the source field.

- symptom_checklist_options keyed by diagnosis — supports adding new conditions without schema changes.

- baseline_history stored per metric, not per patient — each metric learns and updates independently.

- No vector database / embeddings in MVP scope — current AI usage is direct prompting, not retrieval.

- Chatbot deprioritized to a stretch goal — core monitoring loop takes priority for the full week.

- Postgres via Railway's built-in add-on (or Neon/Supabase standalone) — avoids self-hosting entirely.

- Deployment on Railway, not a VPS — git-push deploys fit the solo, Claude-Code-managed workflow with far less setup risk.

# 6. Open Items to Confirm Before Building

| Item | Status | Action |
| --- | --- | --- |
| Postgres host | Decided | Railway add-on, or Neon if a standalone connection string is preferred. |
| Diagnosis list beyond heart failure / post-surgical | Open | Confirm if more conditions are needed for the demo, since symptom_checklist_options depends on this. |
| Weekly digest: stored table vs. computed live | Open | Decide before building the digest endpoint — computing live avoids a table but adds latency; storing avoids recompute but adds a job to run. |
| Chatbot scope, if pursued | Deprioritized | Only revisit as a Day 6–7 stretch goal if the core loop is fully working early. |